**First Sprint for Energy cost model of smartphone for task offloading to cloud**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| File uploading | Database design , registration &login | \_ | 3hrs | 8/3/19 | 8/3/19 | \_ |
| File uploading | \_ | 3hrs | 11/3/19 | 11/3/19 | \_ |
| Viewing images | \_ | 4hrs | 12/3/19 | 12/3/19 | \_ |
| Viewing videos | \_ | 5hrs | 13/3/19 | 13/3/19 | \_ |
| Viewing files | \_ | 7hrs | 19/3/19 | 18/3/19 | \_ |
| Web service | \_ | 6hrs | 22/3/19 | 24/3/19 | \_ |