**Second Sprint for Energy cost model of smartphone for task offloading to cloud**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| Energy cost model creation | Form design & java coding | \_ | 2hrs | 26/3/19 | 25/3/19 | \_ |
| finding apps | \_ | 3hrs | 28/3/19 | 27/3/19 | \_ |
| Creating energy cost model for detected apps | \_ | 4hrs | 29/3/19 | 28/3/19 | \_ |
| Analysis process | \_ | 5hrs | 30/3/19 | 30/3/19 | \_ |